## Slide 1
Project Specific
Implementation Plan (PSIP)
Note: PSIP will encompass the following, where applicable
Productivity Concept Implementation Plan
Industry Transformation Map (ITM) Outcome Concept Plan

## Slide 2
ABSD Extension Proposal
For projects applying for ABSD remission timelines extension, the PSIP is required to include write up, diagrams, details, simulations and/or other credible evidence where applicable to demonstrate fulfilment of the following criteria (but not limited to):
Adoption of nascent construction technologies, methodologies and/or progressive practices to achieve a minimum level of 40% productivity improvement (compared to the base figure for 2010 for private residential typology as set out in BCA’s website).
High degree of standardisation of building components which can be replicated across projects (excluding pre-requisites under the Buildability Framework)
Deployment of Robotics & Automation (R&A) with minimum 50% trade coverage
Adoption of minimum 7 Collaborating Contracting (CC) Principles (4 key principles and 3 selective principles from the list in Slide 16)
Any other productive initiatives and/or practices which could yield productivity improvement and manpower savings proposals

## Slide 3
To insert cover page (e.g artist impression of the development as the background, name of the development, project team logos, etc.)

## Slide 4
Executive Summary
Insert info on the project including: -
Project Name/Name of Development
Project Description/Development Address
Development Type
BP Ref No. (if any)
PP/WP Ref No. and date obtained
Site area
GFA / CFA
Project Commencement and Completion Date
Projected TOP
Project Team: -
  Developer/Building Owner
  Design Architect
  Consultants
  Main Contractor
  Technical Support
Contract Sum
Individual cost premiums for DfMA and SLE/IDD (where applicable)

## Slide 5
Site Layout Plans & Other Drawings
<To insert relevant plans and drawings>

## Slide 6
A. Productivity

## Slide 7
Summary of Productivity Initiatives
To insert summary on overall construction productivity concept including, but not limited to:
Type of DfMA technologies to be adopted (e.g. Prefabricated Prefinished Volumetric Construction (PPVC), Structural Steel (SS), Advanced Precast Concrete Systems (APCS), Prefabricated Mechanical Electrical and Plumbing (PMEP) System, etc.)
Standardisation of building components and key design parameters to be adopted that can be replicated across projects
Other productive construction technologies, methodologies and/or progressive practices to be adopted
Expected productivity improvement achievable (i.e min. 40%) from the proposed productivity concept

## Slide 8
Buildability Pre-Requisites
Project is required to adopt the pre-requisites under the Buildability Framework
To provide:
Layout plans/summary tables highlighting locations where the following pre-requisites are located:
  Floor mesh (min 65%)
  Repetition of typical floor height in multiples of 150mm or 175mm (min 80%)
  Industry standard precast staircase for typical storeys (min 80%)
  Prefabricated and pre-insulated duct for air-conditioning system (min 65%)
  Drywall (all internal dry areas)
  Precast household shelters (min 65%)
  Industry standard precast household shelters (min 60%)
  Prefabricated bathroom unit (min 65%)
  Industry standard prefabricated bathroom unit (min 60%)
  Industry standard door structural openings (width) for 3 most common sizes (min 65%)
  Industry standard precast refuse chutes (min 80%)

## Slide 9
DfMA Concept
To provide information including, but not limited to the following details:
Overall DfMA concept for the project
Overall site / block plans that demonstrates how the project optimizes the use of DfMA through the design (e.g. through high repeats of modules, standardisation of components etc.)

## Slide 10
Structural System
To provide information including, but not limited to the following details:
Layout plans highlighting locations where structural DfMA technologies are adopted
Demonstration of design modularization and integration
Demonstration of high standardisation level of building components and connections
Demonstration of coverage of DfMA technology / structural prefabrication level
Breakdown of the productivity improvement achievable

## Slide 11
Architectural System
To provide information including, but not limited to the following details:
Layout plans highlighting locations where architectural DfMA technologies are adopted
Demonstration of design modularization and integration
Demonstration of the coverage of DfMA technology / architectural prefabrication level
Demonstration of high standardisation level of building components and connections
Breakdown of the productivity improvement achievable

## Slide 12
MEP System
To provide information including, but not limited to the following details:
Layout plans highlighting locations where MEP DfMA technologies are adopted
Demonstration of design modularization and integration
Demonstration of the coverage of DfMA technology / MEP prefabrication level
Breakdown of the productivity improvement achievable

## Slide 13
Standardisation
- Project is required to adopt standardisation beyond the pre-requisites under the Buildability Framework
To provide information including, but not limited to the following details:
The type of standardised building component and extent of standardisation which can be replicated across projects
Demonstration of how the extent of standardisation contributes to productivity and manpower savings
Specific to PSIP submission

## Slide 14
Robotics & Automation (R&A)
To provide information including, but not limited to the following details:
The type of R&A solution(s) and extent of deployment
Layout plans highlighting locations where R&A solution(s) would be deployed
Demonstration of how the proposed R&A solution(s) contributes to productivity and manpower savings
Specific to PSIP submission

## Slide 15
Collaborative Contracting (CC)
To provide information including, but not limited to the following details:
The 4 key and 3 selective CC principles to be adopted
Proposed approach to implement the CC principles
Explanation on how the adoption will contribute to a more collaborative contractual environment with fewer disputes, more equitable risk allocation between project parties and enhanced project delivery leading to manpower and productivity improvement.
Specific to PSIP submission

## Slide 16
Key Principles
#1 Collaborative working relationship. Parties act in the spirit of mutual trust and cooperation in a collaborative environment. #2 Early Notification. Parties identify risks/issues early to mitigate and resolve them together, through regular update of risk registers and regular early warning meetings. #3 Proactive project management. Clear timelines for developer’s representatives to respond to contractor and settle claims quickly. #4 Price fluctuation. To allow the price of a construction contract to be adjusted to reflect the changes in the cost of materials and/or labour (to include at least for concrete and steel reinforcement).
Selective Principles
#5 Collaborative Contracting Advisor. To provide training and guidance on implementation of collaborating contracting provisions and facilitate mindset shift towards collaborative working. #6 Partnering workshop. Conducted at key milestones to foster amicable working relationship and promote greater sense of teamwork. #7 Key Performance Incentives (KPI). Motivate contractor to meet targets set out by the Employer with corresponding bonus. #8 Dispute avoidance and resolution. Appoint independent professional to proactively avoid and manage disputes (via avoidance, mediation, expert opinion, or determination). #9 Early Contractor Involvement (ECI). Procurement of contractor’s services early during design stage to provide inputs on design, buildability, value engineering etc. #10 Sharing of cost savings and/or cost overruns. Gain sharing on cost saving arising from value engineering, and/or pain sharing arising from increase in actual construction cost.
List of CC principles for Implementation
Specific to PSIP submission

## Slide 17
Other Productivity Initiatives
To provide information including, but not limited to the following details:
Type of construction technology, methodology and/or practices and extent of adoption
Layout plans highlighting locations where proposed initiative(s) would be adopted
Demonstration of how the proposed initiative(s) contributes to productivity and manpower savings
Specific to PSIP submission

## Slide 18
B. Digitalisation
- Integrated Digital Delivery Implementation Plan
This section is applicable to projects which are required to submit ITM Outcome Concept Plan

## Slide 19
Summary of IDD use cases for implementation
Outline all IDD use cases to be implemented. The following is an illustration for reference
S/N | IDD Use Cases and Innovations | Digital Design | Digital Fabrication | Digital Construction | Digital Asset Management
1 | Digital Carbon Management | ● | ● | ● | ●
2 | Visualisation and Design Checks | ● | ● | ● | 
3 | BIM-based Documentation | ● | ● | ● | 
4 | Integrated Concurrent Engineering (ICE) Meetings | ● | ● | ● | 
5 | Digital Submission & Approval | ● | ● | ● | 
6 | Digital Request For Information (RFI) | ● | ● | ● | 
7 | BIM-based Cost Estimation | ● | ● | ● | 
8 | Digital Contract Management |  | ● | ● | 
9 | Digital Construction Scheduling and Sequencing |  | ● | ● | 
10 | Digital Logistics |  | ● | ● | 
11 | Digital Safety Planning and Management |  | ● | ● | 
12 | Digital Site Management |  | ● | ● | 
13 | Digital Progress Monitoring |  | ● | ● | 
14 | Digital Inspections |  | ● | ● | 
15 | Data-driven Project Performance Monitoring |  | ● | ● | 
16 | Digital Defects Management |  | ● | ● | ●
17 | Digital Handover |  |  | ● | ●
18 | Real-time Monitoring of Assets Performance |  |  |  | ●
19 | Digital Operations and Maintenance |  |  |  | ●

## Slide 20
Summary of IDD implementation
[List each IDD use case, including key processes for streamlining with digital solutions and measurable benefits. The following is an illustration for reference.]
KEY USE CASE | CURRENT PROCESS (CHALLENGES) | TO-BE PROCESS | DIGITAL SOLUTION/PLATFORM | QUANTIFIABLE BENEFITS | WAY OF MEASUREMENT
example 1. Digital QA/QC inspections | 1) Paper-based inspection forms 2) Manual data collection 3) Delay corrective actions | 1) reduce paper work & auto-archive inspection records 2) real-time data collection 3)early corrective/preventive actions | digital solution of ABC | % reduction of time spent for inspection approval | Manhours used for preparation and communications of inspections before and after
2. |  |  |  |  | 
3. |  |  |  |  | 
4. |  |  |  |  | 
… |  |  |  |  | 

## Slide 21
IDD ANNEX

## Slide 22
IDD Annex:
Refreshed list of IDD essential use cases

## Slide 23
IDD Annex: Details of IDD Essential Use Cases
IDD Essential Use Cases | Definitions | Digital Deliverables | Digital Means | Project Stages
1. Digital Carbon Management | Use digital platform or technology to compute, manage and analyse embodied and operational carbon emissions associated with the building works | Digital calculations of carbon emission Records of embodied carbon Simulation of operational carbon Visualisation of carbon emission data | Common Data Environment (CDE) Building Information Modelling (BIM) Authoring Tool Digital Carbon Calculator | Design Fabrication Construction Asset Management
2. Visualisation and Design Checks | Utilise BIM, digital 3-dimensional model or immersive technology to visualise, seek feedback and validate the design of the building works | BIM or other digital 3D models Rendered models | Common Data Environment (CDE) BIM Authoring Tool Immersive & Visualisation Tool | Design Fabrication Construction
3. BIM-based Documentation | Use digital technology to prepare documents relating to the building works based on information primarily generated/derived from a BIM model | BIM Drawings derived from BIM | Common Data Environment (CDE) BIM Authoring Tool | Design Fabrication Construction
4. Integrated Concurrent Engineering (ICE) Meetings | Conduct an integrated concurrent engineering meeting in relation to the building works using digital platform and BIM | Digital records of decisions, actions to be taken and party responsible | Common Data Environment (CDE) BIM | Design Fabrication Construction
5. Digital Submission and Approval | Use digital platform to submit and obtain approval relating to the design and construction or any variation of the building works for regulatory compliance and project management | Tracking of design issues, comments, submission, and revision records Decision records | Common Data Environment (CDE) CORENET X | Design Fabrication Construction
6. Digital Request for Information (RFI) | Use digital platform to request for information to facilitate communication, tracking and resolution of issues arising from the building works | Issues and resolution dashboards Digital notes of discussion Updates to BIM model | Common Data Environment (CDE) BIM Authoring Tool | Design Fabrication Construction

## Slide 24
IDD Annex: Details of IDD Essential Use Cases
IDD Essential Use Cases | Definitions | Digital Deliverables | Digital Means | Project Stages
7. BIM-based Cost Estimation | Use digital models to estimate quantity and costs at various stages of the building works | Costing models Costing and quantity take-off documentation | BIM Digital Quantity Surveying and Valuation Tool | Design Fabrication Construction
8. Digital Contract Management | Use digital platform to manage contracts, claims, verification of building works and payments | Digital procurement orders Digital payment claims Digital records of completion | Common Data Environment (CDE) Digital Contract Management System | Fabrication Construction
9. Digital Construction Scheduling and Sequencing | Use digital models to simulate sequencing and scheduling of the construction activities of the building works | Construction schedules and sequencing models | Common Data Environment (CDE) BIM Digital Planning Tool | Fabrication Construction
10. Digital Logistics | Use digital platform to plan production schedule of prefabricated components for the building works, and digitally track and monitor the production, delivery and installation of the components | Production schedules Digital logistics delivery records | Common Data Environment (CDE) BIM QR Code/ RFID | Fabrication Construction
11. Digital Safety Planning and Management | Use digital model for safety planning and digital platform to record and manage safety compliances, incidents, and observations | Design for safety reports Permit-to-work records Records for safety incidents & observations CCTV surveillance records | Common Data Environment (CDE) Site Management Platform (SMP) Video Analytics | Fabrication Construction
12. Digital Site Management | Use digital platform to coordinate and monitor the various activities, manpower, resources and processes involved in managing a construction site | Structured site management data | Common Data Environment (CDE) Site Management Platform (SMP) | Fabrication Construction

## Slide 25
IDD Annex: Details of IDD Essential Use Cases
IDD Essential Use Cases | Definitions | Digital Deliverables | Digital Means | Project Stages
13. Digital Progress Monitoring | Use digital solutions to track and monitor the progress of the building works | Records of site progress photos or scanned models Progress reports (actual vs planned) | Common Data Environment (CDE) Site Management Platform (SMP) BIM Reality Capture/Laser Scanning Drones | Fabrication Construction
14. Digital Inspections | Use digital platform to record the observations from site inspections of the building works and track the necessary follow-up actions taken | Records of site inspections Audit trails of resolutions/ approvals | Common Data Environment (CDE) Site Management Platform (SMP) Reality Capture | Fabrication Construction
15. Data-driven Project Performance Monitoring | Use digital platform to consolidate site data across multiple systems and leverage data analytics for project performance monitoring of the building works via a dashboard | Project performance metrics | Common Data Environment (CDE) Dashboard | Fabrication Construction
16. Digital Defects Management | Use digital platform to manage and track the defects of the building works and their rectification | Defects reports Defects rectification reports | Common Data Environment (CDE) Site Management Platform (SMP) Digital Defects Management Platform | Construction Asset Management

## Slide 26
IDD Annex: Details of IDD Essential Use Cases
IDD Essential Use Cases | Definitions | Digital Deliverables | Digital Means | Project Stages
17. Digital Handover | Use digital platform to generate and digitally handover: digital model of a physical asset that is built as part of the building works; and any other documents relating to the physical asset | Digital asset models Any other documents relating to the physical asset, including but not limited to the following: As-built records Manufacturer’s specifications and warranties Operation and maintenance manuals | Common Data Environment (CDE) | Construction Asset Management
18. Real-time monitoring of assets performance | Set up a digital platform to monitor the real-time performance based on key operating parameters of a physical asset that is built as part of the building works | Digital platform for building performance tracking | Building Management System (BMS) Asset Performance Dashboard | Asset Management
19. Digital operations and maintenance | Set up a digital platform to integrate other technologies to perform the operations or maintenance of a physical asset that is built as part of the building works | Digital platform for operations and maintenance | Operational Dashboard | Asset Management

## Slide 27
C. Sustainability
- Green Building Concept Plan
This section is applicable to projects which are required to submit ITM Outcome Concept Plan

## Slide 28
Summary
Insert summary on how the project will meet the ≥60%Energy Savings and 40 points required to attain GM Platinum (SLE) rating under the GM:2021 criteria
Useful Resources:
GM: 2021 Criteria
GM SLE Criteria

## Slide 29
Energy Efficiency
Insert info on EE features to be adopted for the project to meet the EE requirements based under the intended EE pathway. EE is a prerequisite in GM:2021
Refer to the Energy Efficiency Section Document for details on the requirement.
Note: all technical guides can also be found on the GM:2021 webpage

## Slide 30
Intelligence
Insert info on GM points the project is targeting to score, if any
Refer to the Intelligence Section Document for details on the requirement
Note: all technical guides can also be found on the GM:2021 webpage

## Slide 31
Health & Wellbeing
Insert info on GM points the project is targeting to score. A minimum of 10 out of the 15 available points is required.
Refer to the Health & Well Being Section Document for details on the requirement
Note: all technical guides can also be found on the GM:2021 webpage

## Slide 32
Whole Life Carbon
Insert info on GM points the project is targeting to score. A minimum of 10 out of the 15 available points is required.
Refer to the Whole Life Carbon Section Document for details on the requirement
Note: all technical guides can also be found on the GM:2021 webpage

## Slide 33
Maintainability
Insert info on GM points the project is targeting to score. A minimum of 10 out of the 15 available points is required.
Refer to the Maintainability Section Document for details on the requirement
Note: all technical guides can also be found on the GM:2021 webpage

## Slide 34
Resilience
Insert info on GM points the project is targeting to score, if any
Refer to the Resilience Section Document for details on the requirement
Note: all technical guides can also be found on the GM:2021 webpage